VALOQUI

Sprint 2 — Implementation Guide

Voice Conversation Pipeline

Version 1.0   |   March 2026   |   Android Phase 1

STT: Android SpeechRecognizer   ·   LLM: Groq LLaMA 3.3 70B   ·   TTS: sherpa-onnx Piper

# 1. Sprint 2 Overview

Sprint 2 builds the complete voice conversation pipeline. By the end of this sprint a user can tap the mic button, speak in Spanish or English, hear Lucia reply in Spanish through on-device TTS, and receive a full graded report card when they end the session. No placeholder components — every piece is production-ready.

## 1.1  Sprint Goals

- Android SpeechRecognizer STT working end-to-end — user speaks, text appears

- Groq LLaMA 3.3 70B streaming — Lucia's reply streams token by token to the screen

- Gemini 2.5 Flash fallback — transparent swap on any Groq 429 error

- sherpa-onnx Piper TTS — Lucia's reply spoken aloud in Spanish on-device

- sherpa-onnx Silero VAD — always-on mode detecting speech start and end

- Sentence-boundary TTS trigger — first sentence spoken before full reply arrives

- Full conversation loop — speak → transcribe → reply → speak → repeat

- Session transcript — both sides displayed in real-time

- Session timer — accurate elapsed time always visible

- Report card generation — full transcript graded by Groq after session ends

- XP calculation and Firestore write after every session

- All interfaces designed for easy swap — STT can be replaced in one file

## 1.2  Sprint Duration and Milestones

| Item | Detail |
| --- | --- |
| Sprint duration | Weeks 3–8 (6 weeks) |
| PRD reference | Milestone 2 + Milestone 3 (Sections 18 of PRD v0.3) |
| Previous sprint | Sprint 1 — Foundation (complete) |
| Next sprint | Sprint 3 — Polish, TTS upgrade, STT swap evaluation |
| STT | Android SpeechRecognizer via speech_to_text package |
| TTS | sherpa-onnx Piper es_ES-sharvard-medium (on-device) |
| LLM | Groq LLaMA 3.3 70B (streaming) + Gemini 2.5 Flash (fallback) |
| VAD | sherpa-onnx Silero VAD (on-device) |

## 1.3  Definition of Done

Sprint 2 is complete when ALL of the following are true:

- Full conversation loop works end-to-end on physical device

- Always-on VAD mode correctly detects speech start and end

- Push-to-talk mode records and processes correctly

- Lucia always replies in Spanish regardless of input language

- TTS speaks first sentence before full reply has finished streaming

- Transcript shows both sides in real-time

- Session timer is accurate and visible throughout

- Groq 429 silently falls back to Gemini — user sees nothing

- Report card appears after every session end

- Report card contains grade, scores, mistakes, XP breakdown

- XP is written to Firestore correctly after every session

- Home screen XP bar updates after returning from report card

- All interfaces abstracted — STT swappable by changing one file and service_locator.dart

# 2. Architecture

## 2.1  The Conversation Pipeline

Every exchange between the user and Lucia follows this exact sequence:

User speaks

│

▼

VAD (sherpa-onnx Silero) — detects end of speech

│

▼

STT (Android SpeechRecognizer) — audio → text

│

▼

Text appended to rolling 8-turn history

│

▼

LLM (Groq LLaMA 3.3 70B, streaming)

On 429 → fallback to Gemini 2.5 Flash transparently

│

▼

First sentence boundary detected (. ? !)

│         │

▼         ▼

TTS speaks   Transcript updates token by token

first sentence  (continues streaming)

immediately

│

▼

TTS speaks remaining sentences as they arrive

│

▼

Loop back to VAD listening

## 2.2  Domain Interfaces — The Swap Architecture

Every voice component is hidden behind a domain interface. The BLoC only sees interfaces. Replacing STT from Android to Groq Whisper in Sprint 3 means writing one new file and changing one line in service_locator.dart. Nothing else changes.

SttRepository         ← interface (domain layer)

↑

AndroidSttRepository  ← Sprint 2 (speech_to_text)

GroqSttRepository     ← Sprint 3 swap-in (Groq Whisper)

TtsRepository         ← interface

↑

SherpaOnnxTtsRepository ← Sprint 2

VadRepository         ← interface

↑

SherpaOnnxVadRepository ← Sprint 2

LlmRepository         ← interface

↑

GroqLlmRepository     ← Sprint 2 (handles Gemini fallback internally)

## 2.3  BLoC Separation

| BLoC | Owns | Does NOT own |
| --- | --- | --- |
| SpeakingBloc | Mic state, VAD, STT, LLM streaming, TTS, transcript, session timer, rolling history, active speaking seconds | Report generation, XP calculation, Firestore writes |
| ReportBloc | Grading API call, JSON parsing, XP write to Firestore, report card state | Anything voice-related |

## 2.4  Complete Updated Project Structure

lib/

core/

data/

datasources/

android_stt_datasource.dart       ← NEW Sprint 2

sherpa_tts_datasource.dart         ← NEW Sprint 2

sherpa_vad_datasource.dart          ← NEW Sprint 2

groq_llm_datasource.dart            ← NEW Sprint 2

gemini_llm_datasource.dart          ← NEW Sprint 2

firebase_auth_datasource.dart       ← Sprint 1

firestore_datasource.dart           ← Sprint 1

secure_storage_datasource.dart      ← Sprint 1

repositories/

android_stt_repository.dart         ← NEW Sprint 2

sherpa_tts_repository.dart          ← NEW Sprint 2

sherpa_vad_repository.dart          ← NEW Sprint 2

groq_llm_repository.dart            ← NEW Sprint 2

firebase_auth_repository.dart       ← Sprint 1

firebase_user_repository.dart       ← Sprint 1

android_key_storage_repository.dart ← Sprint 1

domain/

models/

app_failure.dart                    ← Sprint 1 (add new variants)

app_user.dart                       ← Sprint 1

conversation_message.dart           ← NEW Sprint 2

session_report.dart                 ← NEW Sprint 2

repositories/

stt_repository.dart                 ← NEW Sprint 2

tts_repository.dart                 ← NEW Sprint 2

vad_repository.dart                 ← NEW Sprint 2

llm_repository.dart                 ← NEW Sprint 2

auth_repository.dart                ← Sprint 1

user_repository.dart                ← Sprint 1

key_storage_repository.dart         ← Sprint 1

usecases/

speaking/

start_listening.dart              ← NEW Sprint 2

stop_listening.dart               ← NEW Sprint 2

send_message.dart                 ← NEW Sprint 2

report/

generate_report.dart              ← NEW Sprint 2

save_session.dart                 ← NEW Sprint 2

features/

speaking/

bloc/

speaking_bloc.dart                  ← NEW Sprint 2

speaking_event.dart                 ← NEW Sprint 2

speaking_state.dart                 ← NEW Sprint 2

speaking_bloc.freezed.dart          ← generated

screens/

speaking_screen.dart                ← NEW Sprint 2

widgets/

transcript_bubble.dart              ← NEW Sprint 2

mic_button.dart                     ← NEW Sprint 2

speaking_waveform.dart              ← NEW Sprint 2

report/

bloc/

report_bloc.dart                    ← NEW Sprint 2

report_event.dart                   ← NEW Sprint 2

report_state.dart                   ← NEW Sprint 2

report_bloc.freezed.dart            ← generated

models/

session_report.dart                 ← NEW Sprint 2

session_report.freezed.dart         ← generated

session_report.g.dart               ← generated

screens/

report_screen.dart                  ← NEW Sprint 2

widgets/

score_bar.dart                      ← NEW Sprint 2

xp_breakdown_card.dart              ← NEW Sprint 2

mistake_card.dart                   ← NEW Sprint 2

assets/

tts/

vits-piper-es_ES-sharvard-medium/

es_ES-sharvard-medium.onnx            ← 76.7 MB — download from HuggingFace

es_ES-sharvard-medium.onnx.json       ← 4.9 kB

espeak-ng-data/                       ← folder — download from HuggingFace

# 3. Dependencies

## 3.1  New Packages to Add

Add these to the dependencies section of pubspec.yaml:

# ── Speech to Text ───────────────────────────────────

speech_to_text: ^7.0.0

# ── On-device TTS + VAD ──────────────────────────────

sherpa_onnx: ^1.12.0

# ── Audio playback (for TTS output) ─────────────────

just_audio: ^0.9.40

# ── Audio recording (for push-to-talk) ──────────────

record: ^5.1.2

# ── Permissions ─────────────────────────────────────

permission_handler: ^11.3.1

⚠  After adding packages run: flutter pub get

## 3.2  Android Permissions — AndroidManifest.xml

These permissions are already declared from Sprint 1. Verify they are present:

<uses-permission android:name="android.permission.INTERNET"/>

<uses-permission android:name="android.permission.RECORD_AUDIO"/>

Add this new permission for speech recognition:

<uses-permission android:name="android.permission.VIBRATE"/>

<queries>

<intent>

<action android:name="android.speech.RecognitionService" />

</intent>

</queries>

## 3.3  pubspec.yaml — Asset Declarations

Update the flutter assets section to include the TTS model files:

flutter:

uses-material-design: true

assets:

- assets/fonts/

- assets/images/

- assets/tts/vits-piper-es_ES-sharvard-medium/es_ES-sharvard-medium.onnx

- assets/tts/vits-piper-es_ES-sharvard-medium/es_ES-sharvard-medium.onnx.json

- assets/tts/vits-piper-es_ES-sharvard-medium/espeak-ng-data/

⚠  The .onnx file is 76.7 MB. Total APK size will increase significantly. This is expected and acceptable for MVP.

# 4. TTS Model Files Setup

## 4.1  Download Instructions

Download exactly these three items from HuggingFace:

- Open: https://huggingface.co/csukuangfj/vits-piper-es_ES-sharvard-medium/tree/main

- Download es_ES-sharvard-medium.onnx (76.7 MB) — click the filename then the download icon

- Download es_ES-sharvard-medium.onnx.json (4.9 kB) — same method

- Download the espeak-ng-data folder — click the folder, then download each file inside it

## 4.2  Directory Structure

Create this exact directory structure in your project root:

assets/

tts/

vits-piper-es_ES-sharvard-medium/

es_ES-sharvard-medium.onnx

es_ES-sharvard-medium.onnx.json

espeak-ng-data/

(all files from the espeak-ng-data folder)

## 4.3  Verify the Files

Run this command to confirm the model file is a real ONNX binary and not HTML:

file assets/tts/vits-piper-es_ES-sharvard-medium/es_ES-sharvard-medium.onnx

Expected output: data  (or similar binary file descriptor — NOT HTML)

⚠  If the file command says HTML document the download failed. Open the URL directly in a browser and use the download button — do not right-click Save As on the file page.

# 5. Domain Layer

All four voice component interfaces live here. Nothing outside this layer knows which concrete implementation is being used.

## 5.1  app_failure.dart — Add New Variants

Add these new variants to the existing AppFailure sealed class:

// ── STT ─────────────────────────────────────────────

const factory AppFailure.sttNotAvailable() = _SttNotAvailable;

const factory AppFailure.sttPermissionDenied() = _SttPermissionDenied;

const factory AppFailure.sttFailure({required String message}) = _SttFailure;

// ── TTS ──────────────────────────────────────────────

const factory AppFailure.ttsNotInitialized() = _TtsNotInitialized;

const factory AppFailure.ttsFailure({required String message}) = _TtsFailure;

// ── LLM ──────────────────────────────────────────────

const factory AppFailure.llmFailure({required String message}) = _LlmFailure;

const factory AppFailure.llmBothProvidersFailed() = _LlmBothProvidersFailed;

// ── Report ───────────────────────────────────────────

const factory AppFailure.reportGenerationFailed({required String message}) = _ReportGenerationFailed;

const factory AppFailure.reportParsingFailed() = _ReportParsingFailed;

Update the message getter to handle all new variants:

sttNotAvailable: () => 'Speech recognition is not available on this device.',

sttPermissionDenied: () => 'Microphone permission is required for conversations.',

sttFailure: (msg) => msg,

ttsNotInitialized: () => 'Voice output failed to initialize.',

ttsFailure: (msg) => msg,

llmFailure: (msg) => msg,

llmBothProvidersFailed: () => 'Both AI providers are unavailable. Try again shortly.',

reportGenerationFailed: (msg) => msg,

reportParsingFailed: () => 'Could not generate your report. Your XP has been saved.',

⚠  Run build_runner after modifying any Freezed file: dart run build_runner build --delete-conflicting-outputs

## 5.2  conversation_message.dart

Represents a single turn in the conversation — either user or Lucia.

// lib/core/domain/models/conversation_message.dart

import 'package:freezed_annotation/freezed_annotation.dart';

part 'conversation_message.freezed.dart';

part 'conversation_message.g.dart';

@freezed

class ConversationMessage with _$ConversationMessage {

const factory ConversationMessage({

required String role,    // 'user' or 'assistant'

required String content,

required DateTime timestamp,

}) = _ConversationMessage;

factory ConversationMessage.fromJson(Map<String, dynamic> json) =>

_$ConversationMessageFromJson(json);

factory ConversationMessage.user(String content) => ConversationMessage(

role: 'user',

content: content,

timestamp: DateTime.now(),

);

factory ConversationMessage.assistant(String content) => ConversationMessage(

role: 'assistant',

content: content,

timestamp: DateTime.now(),

);

}

## 5.3  stt_repository.dart — Interface

// lib/core/domain/repositories/stt_repository.dart

import 'package:fpdart/fpdart.dart';

import '../models/app_failure.dart';

abstract class SttRepository {

// Check if STT is available and permission is granted

Future<Either<AppFailure, bool>> initialize();

// Start listening — emits transcribed text via the stream

// In always-on mode: stream emits partial results as user speaks,

// then a final result when speech ends

Stream<String> get transcriptStream;

// Start a new listening session

Future<Either<AppFailure, void>> startListening();

// Stop listening and get the final transcription

Future<Either<AppFailure, String>> stopListening();

// Whether currently listening

bool get isListening;

// Dispose resources

Future<void> dispose();

}

## 5.4  tts_repository.dart — Interface

// lib/core/domain/repositories/tts_repository.dart

import 'package:fpdart/fpdart.dart';

import '../models/app_failure.dart';

abstract class TtsRepository {

// Initialize TTS engine — must be called before speak()

Future<Either<AppFailure, void>> initialize();

// Speak the given text

Future<Either<AppFailure, void>> speak(String text);

// Stop any current speech immediately

Future<void> stop();

// Whether currently speaking

bool get isSpeaking;

// Emits true when speaking starts, false when speaking ends

Stream<bool> get speakingStateStream;

Future<void> dispose();

}

## 5.5  vad_repository.dart — Interface

// lib/core/domain/repositories/vad_repository.dart

import 'package:fpdart/fpdart.dart';

import '../models/app_failure.dart';

abstract class VadRepository {

// Initialize VAD

Future<Either<AppFailure, void>> initialize();

// Start monitoring mic for voice activity

Future<Either<AppFailure, void>> startMonitoring();

// Stop monitoring

Future<void> stopMonitoring();

// Emits true when speech is detected, false when silence

Stream<bool> get voiceActivityStream;

Future<void> dispose();

}

## 5.6  llm_repository.dart — Interface

// lib/core/domain/repositories/llm_repository.dart

import 'package:fpdart/fpdart.dart';

import '../models/app_failure.dart';

import '../models/conversation_message.dart';

abstract class LlmRepository {

// Stream LLM response token by token

// messages: the rolling conversation history (max 8 turns)

// systemPrompt: Lucia's persona and behavior instructions

Stream<Either<AppFailure, String>> streamResponse({

required List<ConversationMessage> messages,

required String systemPrompt,

int maxTokens = 120,

});

// Single call for report generation (not streaming)

Future<Either<AppFailure, String>> generateReport({

required String transcript,

required String userLevel,

});

}

# 6. Data Layer

## 6.1  android_stt_datasource.dart

// lib/core/data/datasources/android_stt_datasource.dart

import 'dart:async';

import 'package:fpdart/fpdart.dart';

import 'package:speech_to_text/speech_to_text.dart';

import 'package:valoqui/core/domain/models/app_failure.dart';

class AndroidSttDatasource {

final SpeechToText _stt = SpeechToText();

final _transcriptController = StreamController<String>.broadcast();

bool _initialized = false;

Stream<String> get transcriptStream => _transcriptController.stream;

bool get isListening => _stt.isListening;

Future<Either<AppFailure, bool>> initialize() async {

try {

_initialized = await _stt.initialize(

onError: (error) {

// Log errors but do not crash — STT errors are recoverable

debugPrint('[STT] Error: ${error.errorMsg}');

},

);

return right(_initialized);

} catch (e) {

return left(AppFailure.sttFailure(message: 'STT init failed: $e'));

}

}

Future<Either<AppFailure, void>> startListening() async {

if (!_initialized) {

return left(const AppFailure.sttNotAvailable());

}

try {

await _stt.listen(

// localeId: 'es_ES' — do NOT set this.

// We want auto-detection so English + Spanish both work.

// Setting es_ES breaks English input.

onResult: (result) {

if (result.recognizedWords.isNotEmpty) {

_transcriptController.add(result.recognizedWords);

}

},

listenMode: ListenMode.dictation,

// partialResults: true — emit partial text as user speaks

// so the transcript feels live

partialResults: true,

cancelOnError: false,

listenFor: const Duration(seconds: 30),

pauseFor: const Duration(seconds: 3),

);

return right(null);

} catch (e) {

return left(AppFailure.sttFailure(message: 'Failed to start listening: $e'));

}

}

Future<Either<AppFailure, String>> stopListening() async {

try {

await _stt.stop();

return right(_stt.lastRecognizedWords);

} catch (e) {

return left(AppFailure.sttFailure(message: 'Failed to stop listening: $e'));

}

}

Future<void> dispose() async {

await _stt.cancel();

await _transcriptController.close();

}

}

## 6.2  sherpa_tts_datasource.dart

// lib/core/data/datasources/sherpa_tts_datasource.dart

import 'dart:async';

import 'dart:io';

import 'package:flutter/services.dart';

import 'package:fpdart/fpdart.dart';

import 'package:just_audio/just_audio.dart';

import 'package:path_provider/path_provider.dart';

import 'package:sherpa_onnx/sherpa_onnx.dart' as sherpa;

import 'package:valoqui/core/domain/models/app_failure.dart';

class SherpaTtsDatasource {

sherpa.OfflineTts? _tts;

final AudioPlayer _player = AudioPlayer();

final _speakingController = StreamController<bool>.broadcast();

bool _initialized = false;

Stream<bool> get speakingStateStream => _speakingController.stream;

bool get isSpeaking => _player.playing;

Future<Either<AppFailure, void>> initialize() async {

try {

// Copy model files from Flutter assets to app documents directory.

// sherpa-onnx needs file system paths, not asset paths.

final dir = await getApplicationDocumentsDirectory();

final modelDir = '${dir.path}/tts_model';

await _copyAssetToFile(

'assets/tts/vits-piper-es_ES-sharvard-medium/es_ES-sharvard-medium.onnx',

'$modelDir/es_ES-sharvard-medium.onnx',

);

await _copyAssetToFile(

'assets/tts/vits-piper-es_ES-sharvard-medium/es_ES-sharvard-medium.onnx.json',

'$modelDir/es_ES-sharvard-medium.onnx.json',

);

await _copyEspeakData(modelDir);

final config = sherpa.OfflineTtsConfig(

model: sherpa.OfflineTtsModelConfig(

vits: sherpa.OfflineTtsVitsModelConfig(

model: '$modelDir/es_ES-sharvard-medium.onnx',

lexicon: '',

tokens: '',

dataDir: '$modelDir/espeak-ng-data',

dictDir: '',

noiseScale: 0.667,

noiseScaleW: 0.8,

lengthScale: 1.0,

),

numThreads: 2,

debug: false,

provider: 'cpu',

),

ruleFsts: '',

maxNumSentences: 1,

);

_tts = sherpa.OfflineTts(config);

_initialized = true;

// Listen for player state changes

_player.playerStateStream.listen((state) {

_speakingController.add(state.playing);

});

return right(null);

} catch (e) {

return left(AppFailure.ttsFailure(message: 'TTS init failed: $e'));

}

}

Future<Either<AppFailure, void>> speak(String text) async {

if (!_initialized || _tts == null) {

return left(const AppFailure.ttsNotInitialized());

}

try {

// Stop any current speech

await _player.stop();

// Generate audio — speakerId 0 is the default voice

final audio = _tts!.generate(

text: text,

sid: 0,

speed: 1.0,

);

// Write WAV to temp file and play

final dir = await getTemporaryDirectory();

final wavPath = '${dir.path}/lucia_speech.wav';

audio.save(wavPath);

await _player.setFilePath(wavPath);

await _player.play();

return right(null);

} catch (e) {

return left(AppFailure.ttsFailure(message: 'TTS speak failed: $e'));

}

}

Future<void> stop() async {

await _player.stop();

}

// Copy a single asset file to the filesystem

Future<void> _copyAssetToFile(String assetPath, String destPath) async {

final file = File(destPath);

if (await file.exists()) return; // already copied

await file.parent.create(recursive: true);

final data = await rootBundle.load(assetPath);

await file.writeAsBytes(data.buffer.asUint8List());

}

// Copy the entire espeak-ng-data folder

Future<void> _copyEspeakData(String modelDir) async {

// The espeak-ng-data folder contains many files.

// They must all be copied to the filesystem before sherpa-onnx can use them.

// List all assets in the folder and copy each one.

final manifest = await AssetManifest.loadFromAssetBundle(rootBundle);

final espeakAssets = manifest.listAssets().where(

(path) => path.startsWith(

'assets/tts/vits-piper-es_ES-sharvard-medium/espeak-ng-data/',

),

);

for (final assetPath in espeakAssets) {

final fileName = assetPath.replaceFirst(

'assets/tts/vits-piper-es_ES-sharvard-medium/espeak-ng-data/',

'',

);

await _copyAssetToFile(

assetPath,

'$modelDir/espeak-ng-data/$fileName',

);

}

}

Future<void> dispose() async {

await _player.dispose();

await _speakingController.close();

}

}

ℹ  The first time initialize() is called it copies 76.7 MB from assets to the documents directory. This takes several seconds on the first launch. Subsequent launches skip the copy (file exists check). Show a loading screen during first launch.

## 6.3  groq_llm_datasource.dart

// lib/core/data/datasources/groq_llm_datasource.dart

import 'dart:async';

import 'dart:convert';

import 'package:dio/dio.dart';

import 'package:fpdart/fpdart.dart';

import 'package:valoqui/core/domain/models/app_failure.dart';

import 'package:valoqui/core/domain/models/conversation_message.dart';

class GroqLlmDatasource {

final Dio _dio;

GroqLlmDatasource({required Dio dio}) : _dio = dio;

// Streaming conversation response — emits tokens one at a time

Stream<Either<AppFailure, String>> streamResponse({

required List<ConversationMessage> messages,

required String systemPrompt,

int maxTokens = 120,

}) async* {

try {

final response = await _dio.post(

'chat/completions',

data: {

'model': 'llama-3.3-70b-versatile',

'messages': [

{'role': 'system', 'content': systemPrompt},

...messages.map((m) => {'role': m.role, 'content': m.content}),

],

'stream': true,

'max_tokens': maxTokens,

'temperature': 0.8,

},

options: Options(

responseType: ResponseType.stream,

headers: {'Accept': 'text/event-stream'},

),

);

final stream = response.data.stream as Stream<List<int>>;

final buffer = StringBuffer();

await for (final chunk in stream) {

final text = utf8.decode(chunk);

buffer.write(text);

// SSE lines start with 'data: '

// Split on newlines to process complete SSE events

final lines = buffer.toString().split('
');

buffer.clear();

for (final line in lines) {

if (line.startsWith('data: ')) {

final data = line.substring(6).trim();

if (data == '[DONE]') return;

if (data.isEmpty) continue;

try {

final json = jsonDecode(data);

final token = json['choices']?[0]?['delta']?['content'];

if (token != null && token is String && token.isNotEmpty) {

yield right(token);

}

} catch (_) {

// Incomplete JSON chunk — add back to buffer

buffer.write(line);

buffer.write('
');

}

} else if (line.isNotEmpty) {

// Incomplete line — keep in buffer

buffer.write(line);

buffer.write('
');

}

}

}

} on DioException catch (e) {

if (e.response?.statusCode == 429) {

yield left(const AppFailure.rateLimitFailure());

} else {

yield left(AppFailure.llmFailure(message: 'Groq error: ${e.message}'));

}

} catch (e) {

yield left(AppFailure.llmFailure(message: 'Groq stream error: $e'));

}

}

// Single non-streaming call for report generation

Future<Either<AppFailure, String>> generateReport({

required String transcript,

required String userLevel,

required String prompt,

}) async {

try {

final response = await _dio.post(

'chat/completions',

data: {

'model': 'llama-3.3-70b-versatile',

'messages': [

{'role': 'user', 'content': prompt},

],

'stream': false,

'max_tokens': 2000,

'temperature': 0.3,

},

);

final content = response.data['choices'][0]['message']['content'] as String;

return right(content);

} on DioException catch (e) {

if (e.response?.statusCode == 429) {

return left(const AppFailure.rateLimitFailure());

}

return left(AppFailure.reportGenerationFailed(message: 'Groq report error: ${e.message}'));

} catch (e) {

return left(AppFailure.reportGenerationFailed(message: '$e'));

}

}

}

## 6.4  gemini_llm_datasource.dart

// lib/core/data/datasources/gemini_llm_datasource.dart

//

// Gemini uses a different API shape than Groq.

// The LlmRepository handles the translation so the BLoC

// never knows which provider is responding.

import 'dart:async';

import 'dart:convert';

import 'package:dio/dio.dart';

import 'package:fpdart/fpdart.dart';

import 'package:valoqui/core/domain/models/app_failure.dart';

import 'package:valoqui/core/domain/models/conversation_message.dart';

class GeminiLlmDatasource {

final Dio _dio;

GeminiLlmDatasource({required Dio dio}) : _dio = dio;

Stream<Either<AppFailure, String>> streamResponse({

required List<ConversationMessage> messages,

required String systemPrompt,

int maxTokens = 120,

}) async* {

try {

// Build Gemini contents array from conversation messages

final contents = messages.map((m) => {

'role': m.role == 'assistant' ? 'model' : 'user',

'parts': [{'text': m.content}],

}).toList();

final response = await _dio.post(

'models/gemini-2.0-flash:streamGenerateContent',

queryParameters: {'alt': 'sse'},

data: {

'system_instruction': {'parts': [{'text': systemPrompt}]},

'contents': contents,

'generationConfig': {

'maxOutputTokens': maxTokens,

'temperature': 0.8,

},

},

options: Options(responseType: ResponseType.stream),

);

final stream = response.data.stream as Stream<List<int>>;

await for (final chunk in stream) {

final text = utf8.decode(chunk);

final lines = text.split('
');

for (final line in lines) {

if (!line.startsWith('data: ')) continue;

final data = line.substring(6).trim();

if (data.isEmpty || data == '[DONE]') continue;

try {

final json = jsonDecode(data);

final token = json['candidates']?[0]?['content']?['parts']?[0]?['text'];

if (token != null && token is String && token.isNotEmpty) {

yield right(token);

}

} catch (_) { continue; }

}

}

} on DioException catch (e) {

yield left(AppFailure.llmFailure(message: 'Gemini error: ${e.message}'));

} catch (e) {

yield left(AppFailure.llmFailure(message: 'Gemini stream error: $e'));

}

}

Future<Either<AppFailure, String>> generateReport({

required String prompt,

}) async {

try {

final response = await _dio.post(

'models/gemini-2.0-flash:generateContent',

data: {

'contents': [{'parts': [{'text': prompt}]}],

'generationConfig': {'maxOutputTokens': 2000, 'temperature': 0.3},

},

);

final content = response.data['candidates'][0]['content']['parts'][0]['text'] as String;

return right(content);

} catch (e) {

return left(AppFailure.reportGenerationFailed(message: 'Gemini report error: $e'));

}

}

}

## 6.5  groq_llm_repository.dart — With Gemini Fallback

This repository owns the fallback logic. The BLoC calls one method. Whether Groq or Gemini responds is entirely hidden here.

// lib/core/data/repositories/groq_llm_repository.dart

import 'package:flutter/foundation.dart';

import 'package:fpdart/fpdart.dart';

import 'package:valoqui/core/data/datasources/gemini_llm_datasource.dart';

import 'package:valoqui/core/data/datasources/groq_llm_datasource.dart';

import 'package:valoqui/core/domain/models/app_failure.dart';

import 'package:valoqui/core/domain/models/conversation_message.dart';

import 'package:valoqui/core/domain/repositories/llm_repository.dart';

import 'package:valoqui/core/domain/repositories/key_storage_repository.dart';

class GroqLlmRepository implements LlmRepository {

final GroqLlmDatasource _groq;

final GeminiLlmDatasource _gemini;

final KeyStorageRepository _keyStorage;

GroqLlmRepository({

required GroqLlmDatasource groq,

required GeminiLlmDatasource gemini,

required KeyStorageRepository keyStorage,

})  : _groq = groq,

_gemini = gemini,

_keyStorage = keyStorage;

@override

Stream<Either<AppFailure, String>> streamResponse({

required List<ConversationMessage> messages,

required String systemPrompt,

int maxTokens = 120,

}) async* {

bool hitRateLimit = false;

await for (final event in _groq.streamResponse(

messages: messages,

systemPrompt: systemPrompt,

maxTokens: maxTokens,

)) {

final shouldFallback = event.fold(

(failure) => failure.maybeWhen(

rateLimitFailure: () => true,

orElse: () => false,

),

(_) => false,

);

if (shouldFallback) {

hitRateLimit = true;

break; // Exit Groq stream, fall through to Gemini

}

yield event;

}

if (!hitRateLimit) return;

// Check if Gemini key is configured

final geminiKey = await _keyStorage.getGeminiKey();

final hasGemini = geminiKey.fold((_) => false, (k) => k != null && k.isNotEmpty);

if (!hasGemini) {

debugPrint('[LLM] Groq rate limited and no Gemini key — failing');

yield left(const AppFailure.llmBothProvidersFailed());

return;

}

debugPrint('[LLM] Groq rate limited — switching to Gemini silently');

yield* _gemini.streamResponse(

messages: messages,

systemPrompt: systemPrompt,

maxTokens: maxTokens,

);

}

@override

Future<Either<AppFailure, String>> generateReport({

required String transcript,

required String userLevel,

}) async {

final prompt = _buildReportPrompt(transcript, userLevel);

// Try Groq first

final groqResult = await _groq.generateReport(

transcript: transcript,

userLevel: userLevel,

prompt: prompt,

);

return groqResult.fold(

(failure) async {

// Groq failed — try Gemini

debugPrint('[Report] Groq failed: ${failure.message} — trying Gemini');

final geminiKey = await _keyStorage.getGeminiKey();

final hasGemini = geminiKey.fold((_) => false, (k) => k != null && k.isNotEmpty);

if (!hasGemini) return left(failure);

return _gemini.generateReport(prompt: prompt);

},

right,

);

}

String _buildReportPrompt(String transcript, String userLevel) {

return '''

You are a certified Spanish language examiner trained on the Instituto Cervantes DELE framework.

Analyze the conversation transcript below. The learner stated level is $userLevel.

Return ONLY a valid JSON object. No preamble, no markdown fences, no explanation. Just raw JSON.

{

\"overall_grade\": \"B+\",

\"fluency_score\": 72,

\"grammar_score\": 65,

\"vocabulary_score\": 80,

\"session_duration_seconds\": 430,

\"active_speaking_seconds\": 247,

\"spanish_word_count\": 143,

\"topics_covered\": [\"greetings\", \"daily routine\"],

\"mistakes\": [

{

\"what_user_said\": \"Yo soy muy cansado\",

\"correction\": \"Yo estoy muy cansado\",

\"explanation\": \"Use estar for temporary states.\",

\"category\": \"grammar\",

\"severity\": \"minor\"

}

],

\"vocabulary_highlights\": [],

\"fluency_note\": \"...\"  ,

\"grammar_note\": \"...\",

\"vocabulary_note\": \"...\",

\"encouragement\": \"...\",

\"xp_breakdown\": {

\"time_speaking_xp\": 33,

\"spanish_words_xp\": 28,

\"grammar_bonus_xp\": 8,

\"vocabulary_bonus_xp\": 15,

\"session_completion_xp\": 25,

\"first_session_today_xp\": 10,

\"total_xp\": 119

}

}

TRANSCRIPT:

$transcript

''';

}

}

# 7. Session Report Model

// lib/features/report/models/session_report.dart

import 'package:freezed_annotation/freezed_annotation.dart';

part 'session_report.freezed.dart';

part 'session_report.g.dart';

@freezed

class SessionReport with _$SessionReport {

const factory SessionReport({

required String overallGrade,

required int fluencyScore,

required int grammarScore,

required int vocabularyScore,

required int sessionDurationSeconds,

required int activeSpeakingSeconds,

required int spanishWordCount,

required List<String> topicsCovered,

required List<MistakeItem> mistakes,

required List<VocabularyHighlight> vocabularyHighlights,

required String fluencyNote,

required String grammarNote,

required String vocabularyNote,

required String encouragement,

required XpBreakdown xpBreakdown,

}) = _SessionReport;

factory SessionReport.fromJson(Map<String, dynamic> json) =>

_$SessionReportFromJson(json);

}

@freezed

class MistakeItem with _$MistakeItem {

const factory MistakeItem({

@JsonKey(name: 'what_user_said') required String whatUserSaid,

required String correction,

required String explanation,

required String category,

required String severity,

}) = _MistakeItem;

factory MistakeItem.fromJson(Map<String, dynamic> json) =>

_$MistakeItemFromJson(json);

}

@freezed

class VocabularyHighlight with _$VocabularyHighlight {

const factory VocabularyHighlight({

required String word,

required String english,

required String context,

@JsonKey(name: 'used_correctly') required bool usedCorrectly,

}) = _VocabularyHighlight;

factory VocabularyHighlight.fromJson(Map<String, dynamic> json) =>

_$VocabularyHighlightFromJson(json);

}

@freezed

class XpBreakdown with _$XpBreakdown {

const factory XpBreakdown({

@JsonKey(name: 'time_speaking_xp')    required int timeSpeakingXp,

@JsonKey(name: 'spanish_words_xp')    required int spanishWordsXp,

@JsonKey(name: 'grammar_bonus_xp')    required int grammarBonusXp,

@JsonKey(name: 'vocabulary_bonus_xp') required int vocabularyBonusXp,

@JsonKey(name: 'session_completion_xp') required int sessionCompletionXp,

@JsonKey(name: 'first_session_today_xp') required int firstSessionTodayXp,

@JsonKey(name: 'total_xp')            required int totalXp,

}) = _XpBreakdown;

factory XpBreakdown.fromJson(Map<String, dynamic> json) =>

_$XpBreakdownFromJson(json);

}

# 8. Lucia System Prompt

This prompt is sent with every LLM request. It defines Lucia's entire personality and behavior. Create a constants file for it:

// lib/core/constants/lucia_prompt.dart

class LuciaPrompt {

static String build(String cefrLevel) => '''

You are Lucia, a warm, encouraging Spanish language tutor.

Your role is to have natural, flowing conversations with

learners who are practicing their Spanish.

ABSOLUTE RULES:

1. You ALWAYS reply ONLY in Spanish, no exceptions.

2. You understand input in ANY language or ANY mix of

languages within a single message.

3. Keep replies to 2-3 sentences maximum.

4. Never use markdown formatting. Plain text only.

LANGUAGE HANDLING:

If the user says a word in another language because they

do not know it in Spanish, naturally weave the Spanish

equivalent into your reply. Do not make it feel like a

correction - make it feel like natural conversation.

Example: User says 'I feel very... how do you say tired?'

Lucia: Estas cansado! Yo tambien me siento cansada

a veces. Dormiste bien anoche?

PEDAGOGICAL BEHAVIOR:

- Adapt vocabulary complexity to the user apparent level.

- For grammar mistakes: model the correct form naturally

in your reply WITHOUT pointing it out explicitly.

- Ask follow-up questions to keep the conversation moving.

- Be warm, patient, and never condescending.

CONVERSATION DYNAMICS:

- Start by greeting the user and asking a simple open question.

- Never refuse to engage because the user spoke in another language.

- If the user seems to be struggling, use shorter simpler sentences.

CURRENT USER LEVEL: $cefrLevel

TARGET LANGUAGE: Spanish

''';

}

# 9. SpeakingBloc

## 9.1  speaking_event.dart

// lib/features/speaking/bloc/speaking_event.dart

part of 'speaking_bloc.dart';

abstract class SpeakingEvent extends Equatable {

const SpeakingEvent();

@override List<Object?> get props => [];

}

// User enters the speaking screen

class SessionStarted extends SpeakingEvent {

final String userCefrLevel;

final String userId;

const SessionStarted({required this.userCefrLevel, required this.userId});

@override List<Object?> get props => [userCefrLevel, userId];

}

// User taps End Session button

class SessionEnded extends SpeakingEvent {

const SessionEnded();

}

// User starts speaking (push-to-talk: button held)

class MicPressed extends SpeakingEvent {

const MicPressed();

}

// User stops speaking (push-to-talk: button released)

class MicReleased extends SpeakingEvent {

const MicReleased();

}

// VAD detected voice activity change (always-on mode)

// Internal — not dispatched from the UI

class _VoiceActivityChanged extends SpeakingEvent {

final bool isActive;

const _VoiceActivityChanged(this.isActive);

@override List<Object?> get props => [isActive];

}

// STT produced a transcription result

// Internal

class _TranscriptReceived extends SpeakingEvent {

final String text;

const _TranscriptReceived(this.text);

@override List<Object?> get props => [text];

}

// LLM streamed a new token

// Internal

class _LlmTokenReceived extends SpeakingEvent {

final String token;

const _LlmTokenReceived(this.token);

@override List<Object?> get props => [token];

}

// LLM finished streaming

// Internal

class _LlmResponseComplete extends SpeakingEvent {

const _LlmResponseComplete();

}

// LLM encountered an error

// Internal

class _LlmError extends SpeakingEvent {

final AppFailure failure;

const _LlmError(this.failure);

@override List<Object?> get props => [failure];

}

// User toggles between always-on and push-to-talk

class MicModeToggled extends SpeakingEvent {

const MicModeToggled();

}

## 9.2  speaking_state.dart

// lib/features/speaking/bloc/speaking_state.dart

part of 'speaking_bloc.dart';

enum MicMode { alwaysOn, pushToTalk }

@freezed

class SpeakingState with _$SpeakingState {

// Session not yet started

const factory SpeakingState.initial() = SpeakingInitial;

// TTS model loading on first launch

const factory SpeakingState.initializing() = SpeakingInitializing;

// Active conversation

const factory SpeakingState.active({

required List<ConversationMessage> transcript,

required ConversationPhase phase,

required MicMode micMode,

required Duration elapsed,

required Duration activeSpeakingTime,

required String currentLuciaBuffer,  // tokens accumulating before sentence end

String? partialUserTranscript,        // STT partial result shown live

String? errorMessage,                 // non-fatal error shown as toast

}) = SpeakingActive;

// Session ended — carry data to ReportBloc

const factory SpeakingState.ended({

required List<ConversationMessage> transcript,

required Duration totalDuration,

required Duration activeSpeakingTime,

required String userId,

required String userCefrLevel,

}) = SpeakingEnded;

// Fatal error — cannot continue session

const factory SpeakingState.error({required String message}) = SpeakingError;

}

enum ConversationPhase {

listening,    // Mic is open, waiting for user

processing,   // STT running or LLM generating

speaking,     // TTS playing Lucia's reply

}

## 9.3  speaking_bloc.dart

// lib/features/speaking/bloc/speaking_bloc.dart

import 'dart:async';

import 'package:equatable/equatable.dart';

import 'package:flutter/foundation.dart';

import 'package:flutter_bloc/flutter_bloc.dart';

import 'package:freezed_annotation/freezed_annotation.dart';

import 'package:valoqui/core/constants/lucia_prompt.dart';

import 'package:valoqui/core/domain/models/app_failure.dart';

import 'package:valoqui/core/domain/models/conversation_message.dart';

import 'package:valoqui/core/domain/repositories/llm_repository.dart';

import 'package:valoqui/core/domain/repositories/stt_repository.dart';

import 'package:valoqui/core/domain/repositories/tts_repository.dart';

import 'package:valoqui/core/domain/repositories/vad_repository.dart';

part 'speaking_event.dart';

part 'speaking_state.dart';

part 'speaking_bloc.freezed.dart';

class SpeakingBloc extends Bloc<SpeakingEvent, SpeakingState> {

final SttRepository _stt;

final TtsRepository _tts;

final VadRepository _vad;

final LlmRepository _llm;

// Rolling 8-turn history sent to the LLM

final List<ConversationMessage> _history = [];

// Full transcript for report generation (never truncated)

final List<ConversationMessage> _fullTranscript = [];

StreamSubscription<String>? _transcriptSub;

StreamSubscription<bool>? _vadSub;

StreamSubscription<bool>? _ttsSub;

Timer? _sessionTimer;

Duration _elapsed = Duration.zero;

Duration _activeSpeaking = Duration.zero;

DateTime? _speechStartTime;

String _userId = '';

String _userCefrLevel = 'A1';

SpeakingBloc({

required SttRepository stt,

required TtsRepository tts,

required VadRepository vad,

required LlmRepository llm,

})  : _stt = stt,

_tts = tts,

_vad = vad,

_llm = llm,

super(const SpeakingState.initial()) {

on<SessionStarted>(_onSessionStarted);

on<SessionEnded>(_onSessionEnded);

on<MicPressed>(_onMicPressed);

on<MicReleased>(_onMicReleased);

on<_VoiceActivityChanged>(_onVoiceActivityChanged);

on<_TranscriptReceived>(_onTranscriptReceived);

on<_LlmTokenReceived>(_onLlmTokenReceived);

on<_LlmResponseComplete>(_onLlmResponseComplete);

on<_LlmError>(_onLlmError);

on<MicModeToggled>(_onMicModeToggled);

}

Future<void> _onSessionStarted(

SessionStarted event,

Emitter<SpeakingState> emit,

) async {

_userId = event.userId;

_userCefrLevel = event.userCefrLevel;

emit(const SpeakingState.initializing());

// Initialize all voice components

final ttsResult = await _tts.initialize();

if (ttsResult.isLeft()) {

emit(SpeakingState.error(message: ttsResult.getLeft().toNullable()!.message));

return;

}

final sttResult = await _stt.initialize();

if (sttResult.isLeft()) {

emit(SpeakingState.error(message: sttResult.getLeft().toNullable()!.message));

return;

}

final vadResult = await _vad.initialize();

// VAD failure is non-fatal — fall back to push-to-talk

final micMode = vadResult.isRight() ? MicMode.alwaysOn : MicMode.pushToTalk;

// Start session timer

_sessionTimer = Timer.periodic(const Duration(seconds: 1), (_) {

_elapsed += const Duration(seconds: 1);

final current = state;

if (current is SpeakingActive) {

emit(current.copyWith(elapsed: _elapsed));

}

});

// Subscribe to STT transcript stream

_transcriptSub = _stt.transcriptStream.listen(

(text) => add(_TranscriptReceived(text)),

);

// Subscribe to TTS speaking state

_ttsSub = _tts.speakingStateStream.listen((isSpeaking) {

if (!isSpeaking) {

// TTS finished — resume listening

_resumeListening();

}

});

// Start always-on VAD if available

if (micMode == MicMode.alwaysOn) {

_vadSub = _vad.voiceActivityStream.listen(

(active) => add(_VoiceActivityChanged(active)),

);

await _vad.startMonitoring();

await _stt.startListening();

}

emit(SpeakingState.active(

transcript: const [],

phase: ConversationPhase.listening,

micMode: micMode,

elapsed: Duration.zero,

activeSpeakingTime: Duration.zero,

currentLuciaBuffer: '',

));

// Lucia greets the user immediately — no API call for the greeting

// This is a pre-canned greeting to eliminate perceived startup latency

_speakAndStream('Hola! Como estas hoy? De que quieres hablar?');

}

void _onVoiceActivityChanged(

_VoiceActivityChanged event,

Emitter<SpeakingState> emit,

) {

final current = state;

if (current is! SpeakingActive) return;

if (current.phase == ConversationPhase.speaking) return;

if (event.isActive) {

// User started speaking — track time

_speechStartTime = DateTime.now();

} else {

// User stopped speaking — accumulate active speaking time

if (_speechStartTime != null) {

_activeSpeaking += DateTime.now().difference(_speechStartTime!);

_speechStartTime = null;

}

// STT partial result is now the final transcription

final finalText = current.partialUserTranscript ?? '';

if (finalText.trim().isNotEmpty) {

add(_TranscriptReceived(finalText));

}

}

}

void _onTranscriptReceived(

_TranscriptReceived event,

Emitter<SpeakingState> emit,

) {

final current = state;

if (current is! SpeakingActive) return;

final userMessage = ConversationMessage.user(event.text);

_fullTranscript.add(userMessage);

// Update rolling history (max 8 turns)

_history.add(userMessage);

if (_history.length > 8) _history.removeAt(0);

final updatedTranscript = [...current.transcript, userMessage];

emit(current.copyWith(

transcript: updatedTranscript,

phase: ConversationPhase.processing,

partialUserTranscript: null,

));

// Fire LLM request

_streamLlmResponse();

}

void _streamLlmResponse() {

_llm.streamResponse(

messages: List.from(_history),

systemPrompt: LuciaPrompt.build(_userCefrLevel),

).listen(

(event) {

event.fold(

(failure) => add(_LlmError(failure)),

(token) => add(_LlmTokenReceived(token)),

);

},

onDone: () => add(const _LlmResponseComplete()),

);

}

void _onLlmTokenReceived(

_LlmTokenReceived event,

Emitter<SpeakingState> emit,

) {

final current = state;

if (current is! SpeakingActive) return;

final newBuffer = current.currentLuciaBuffer + event.token;

// Update transcript live

final updatedTranscript = _updateOrAddLuciaMessage(

current.transcript,

newBuffer,

);

emit(current.copyWith(

transcript: updatedTranscript,

currentLuciaBuffer: newBuffer,

phase: ConversationPhase.processing,

));

// Sentence-boundary TTS trigger

// Speak the first complete sentence immediately,

// do not wait for the full response

if (_isSentenceEnd(event.token) && newBuffer.trim().isNotEmpty) {

_tts.speak(newBuffer.trim());

}

}

void _onLlmResponseComplete(

_LlmResponseComplete event,

Emitter<SpeakingState> emit,

) {

final current = state;

if (current is! SpeakingActive) return;

final fullResponse = current.currentLuciaBuffer;

if (fullResponse.trim().isNotEmpty) {

final assistantMessage = ConversationMessage.assistant(fullResponse.trim());

_fullTranscript.add(assistantMessage);

_history.add(assistantMessage);

if (_history.length > 8) _history.removeAt(0);

// Speak any remaining text that did not hit a sentence boundary

// This handles cases where Lucia's reply does not end with punctuation

if (!_isSentenceEnd(fullResponse.trim().characters.last)) {

_tts.speak(fullResponse.trim());

}

}

emit(current.copyWith(

currentLuciaBuffer: '',

phase: ConversationPhase.speaking,

));

}

void _onLlmError(_LlmError event, Emitter<SpeakingState> emit) {

final current = state;

if (current is! SpeakingActive) return;

final isFatal = event.failure.maybeWhen(

llmBothProvidersFailed: () => true,

orElse: () => false,

);

if (isFatal) {

emit(SpeakingState.error(message: event.failure.message));

} else {

// Non-fatal — show a brief toast and resume listening

emit(current.copyWith(

errorMessage: event.failure.message,

phase: ConversationPhase.listening,

));

_resumeListening();

}

}

Future<void> _onSessionEnded(

SessionEnded event,

Emitter<SpeakingState> emit,

) async {

_sessionTimer?.cancel();

await _stt.stopListening();

await _tts.stop();

await _vad.stopMonitoring();

emit(SpeakingState.ended(

transcript: List.from(_fullTranscript),

totalDuration: _elapsed,

activeSpeakingTime: _activeSpeaking,

userId: _userId,

userCefrLevel: _userCefrLevel,

));

}

void _onMicPressed(MicPressed event, Emitter<SpeakingState> emit) {

_stt.startListening();

_speechStartTime = DateTime.now();

}

void _onMicReleased(MicReleased event, Emitter<SpeakingState> emit) {

if (_speechStartTime != null) {

_activeSpeaking += DateTime.now().difference(_speechStartTime!);

_speechStartTime = null;

}

_stt.stopListening();

}

void _onMicModeToggled(MicModeToggled event, Emitter<SpeakingState> emit) {

final current = state;

if (current is! SpeakingActive) return;

final newMode = current.micMode == MicMode.alwaysOn

? MicMode.pushToTalk

: MicMode.alwaysOn;

emit(current.copyWith(micMode: newMode));

}

void _resumeListening() {

final current = state;

if (current is SpeakingActive) {

if (current.micMode == MicMode.alwaysOn) {

_stt.startListening();

}

}

}

void _speakAndStream(String text) {

_tts.speak(text);

final msg = ConversationMessage.assistant(text);

_fullTranscript.add(msg);

}

bool _isSentenceEnd(String token) {

return token.endsWith('.') ||

token.endsWith('?') ||

token.endsWith('!');

}

List<ConversationMessage> _updateOrAddLuciaMessage(

List<ConversationMessage> transcript,

String buffer,

) {

if (transcript.isNotEmpty && transcript.last.role == 'assistant') {

// Update the last assistant message in place

return [

...transcript.sublist(0, transcript.length - 1),

ConversationMessage.assistant(buffer),

];

}

// Add a new assistant message

return [...transcript, ConversationMessage.assistant(buffer)];

}

@override

Future<void> close() async {

_sessionTimer?.cancel();

await _transcriptSub?.cancel();

await _vadSub?.cancel();

await _ttsSub?.cancel();

await _stt.dispose();

await _tts.dispose();

await _vad.dispose();

return super.close();

}

}

# 10. ReportBloc

## 10.1  report_event.dart

// lib/features/report/bloc/report_event.dart

part of 'report_bloc.dart';

abstract class ReportEvent extends Equatable {

const ReportEvent();

@override List<Object?> get props => [];

}

// Fired immediately when user arrives on report screen

// Contains everything needed to generate and save the report

class GenerateReport extends ReportEvent {

final List<ConversationMessage> transcript;

final Duration totalDuration;

final Duration activeSpeakingTime;

final String userId;

final String userCefrLevel;

const GenerateReport({

required this.transcript,

required this.totalDuration,

required this.activeSpeakingTime,

required this.userId,

required this.userCefrLevel,

});

@override

List<Object?> get props => [userId, totalDuration];

}

## 10.2  report_state.dart

// lib/features/report/bloc/report_state.dart

part of 'report_bloc.dart';

@freezed

class ReportState with _$ReportState {

const factory ReportState.initial()    = ReportInitial;

const factory ReportState.generating() = ReportGenerating;

const factory ReportState.loaded({

required SessionReport report,

required Duration totalDuration,

required Duration activeSpeakingTime,

}) = ReportLoaded;

// Partial fallback — report failed but XP was saved

const factory ReportState.fallback({

required int totalXp,

required String reason,

}) = ReportFallback;

const factory ReportState.error({required String message}) = ReportError;

}

## 10.3  report_bloc.dart

// lib/features/report/bloc/report_bloc.dart

import 'dart:convert';

import 'package:equatable/equatable.dart';

import 'package:flutter_bloc/flutter_bloc.dart';

import 'package:freezed_annotation/freezed_annotation.dart';

import 'package:valoqui/core/domain/models/conversation_message.dart';

import 'package:valoqui/core/domain/repositories/llm_repository.dart';

import 'package:valoqui/core/domain/repositories/user_repository.dart';

import 'package:valoqui/features/report/models/session_report.dart';

part 'report_event.dart';

part 'report_state.dart';

part 'report_bloc.freezed.dart';

class ReportBloc extends Bloc<ReportEvent, ReportState> {

final LlmRepository _llm;

final UserRepository _userRepository;

ReportBloc({

required LlmRepository llm,

required UserRepository userRepository,

})  : _llm = llm,

_userRepository = userRepository,

super(const ReportState.initial()) {

on<GenerateReport>(_onGenerateReport);

}

Future<void> _onGenerateReport(

GenerateReport event,

Emitter<ReportState> emit,

) async {

emit(const ReportState.generating());

final transcriptText = event.transcript

.map((m) => '${m.role == 'user' ? 'User' : 'Lucia'}: ${m.content}')

.join('
');

// Attempt report generation — retry up to 3 times

SessionReport? report;

for (int attempt = 1; attempt <= 3; attempt++) {

final result = await _llm.generateReport(

transcript: transcriptText,

userLevel: event.userCefrLevel,

);

final parsed = result.fold((_) => null, _parseReport);

if (parsed != null) {

report = parsed;

break;

}

// Wait before retrying

if (attempt < 3) await Future.delayed(Duration(seconds: attempt));

}

if (report == null) {

// All 3 attempts failed — calculate basic XP client-side

// and save it. Show fallback screen, not an error.

final basicXp = _calculateBasicXp(event.activeSpeakingTime);

await _saveXp(event.userId, basicXp);

emit(ReportState.fallback(

totalXp: basicXp,

reason: 'Report could not be generated. Your XP has been saved.',

));

return;

}

// Save XP to Firestore

await _saveXp(event.userId, report.xpBreakdown.totalXp);

emit(ReportState.loaded(

report: report,

totalDuration: event.totalDuration,

activeSpeakingTime: event.activeSpeakingTime,

));

}

SessionReport? _parseReport(String raw) {

try {

// Strip markdown fences if the LLM added them despite instructions

final cleaned = raw

.replaceAll(RegExp(r'```json'), '')

.replaceAll(RegExp(r'```'), '')

.trim();

return SessionReport.fromJson(jsonDecode(cleaned));

} catch (e) {

return null;

}

}

Future<void> _saveXp(String userId, int xp) async {

await _userRepository.addXp(userId: userId, xp: xp);

}

int _calculateBasicXp(Duration activeSpeaking) {

// Fallback: time speaking XP + session completion XP

final minutes = activeSpeaking.inMinutes;

return (minutes * 8) + 25;

}

}

# 11. Service Locator Updates

Add all Sprint 2 registrations to service_locator.dart. Keep Sprint 1 registrations untouched.

// Add these imports at the top of service_locator.dart

// ── Sprint 2 datasources ──────────────────────────────

import 'package:valoqui/core/data/datasources/android_stt_datasource.dart';

import 'package:valoqui/core/data/datasources/sherpa_tts_datasource.dart';

import 'package:valoqui/core/data/datasources/groq_llm_datasource.dart';

import 'package:valoqui/core/data/datasources/gemini_llm_datasource.dart';

// ── Sprint 2 repositories ─────────────────────────────

import 'package:valoqui/core/data/repositories/android_stt_repository.dart';

import 'package:valoqui/core/data/repositories/sherpa_tts_repository.dart';

import 'package:valoqui/core/data/repositories/groq_llm_repository.dart';

// ── Sprint 2 domain ───────────────────────────────────

import 'package:valoqui/core/domain/repositories/stt_repository.dart';

import 'package:valoqui/core/domain/repositories/tts_repository.dart';

import 'package:valoqui/core/domain/repositories/llm_repository.dart';

// ── Sprint 2 blocs ────────────────────────────────────

import 'package:valoqui/features/speaking/bloc/speaking_bloc.dart';

import 'package:valoqui/features/report/bloc/report_bloc.dart';

// Add these registrations AFTER Step 3 (Network) in setupServiceLocator()

// ── Sprint 2: Datasources ─────────────────────────────

sl.registerLazySingleton<AndroidSttDatasource>(

() => AndroidSttDatasource(),

);

sl.registerLazySingleton<SherpaTtsDatasource>(

() => SherpaTtsDatasource(),

);

sl.registerLazySingleton<GroqLlmDatasource>(

() => GroqLlmDatasource(dio: sl<DioClient>().groqDio),

);

sl.registerLazySingleton<GeminiLlmDatasource>(

() => GeminiLlmDatasource(dio: sl<DioClient>().geminiDio),

);

// ── Sprint 2: Repositories (registered against interfaces) ──

sl.registerLazySingleton<SttRepository>(

() => AndroidSttRepository(datasource: sl<AndroidSttDatasource>()),

);

sl.registerLazySingleton<TtsRepository>(

() => SherpaTtsRepository(datasource: sl<SherpaTtsDatasource>()),

);

sl.registerLazySingleton<LlmRepository>(

() => GroqLlmRepository(

groq: sl<GroqLlmDatasource>(),

gemini: sl<GeminiLlmDatasource>(),

keyStorage: sl<KeyStorageRepository>(),

),

);

// ── Sprint 2: BLoCs ───────────────────────────────────

sl.registerFactory<SpeakingBloc>(

() => SpeakingBloc(

stt: sl<SttRepository>(),

tts: sl<TtsRepository>(),

vad: sl<VadRepository>(),

llm: sl<LlmRepository>(),

),

);

sl.registerFactory<ReportBloc>(

() => ReportBloc(

llm: sl<LlmRepository>(),

userRepository: sl<UserRepository>(),

),

);

# 12. Router Updates

Add the two new routes to route_names.dart and app_router.dart:

// route_names.dart — add these two lines

static const String speaking = '/speaking';

static const String report   = '/report';

// app_router.dart — add these routes to the routes list

GoRoute(

path: RouteNames.speaking,

pageBuilder: (context, state) => _buildPage(

state,

BlocProvider(

create: (_) => sl<SpeakingBloc>(),

child: const SpeakingScreen(),

),

),

),

GoRoute(

path: RouteNames.report,

pageBuilder: (context, state) {

final extra = state.extra as SpeakingEnded;

return _buildPage(

state,

BlocProvider(

create: (_) => sl<ReportBloc>()

..add(GenerateReport(

transcript: extra.transcript,

totalDuration: extra.totalDuration,

activeSpeakingTime: extra.activeSpeakingTime,

userId: extra.userId,

userCefrLevel: extra.userCefrLevel,

)),

child: const ReportScreen(),

),

);

},

),

ℹ  When SpeakingBloc emits SpeakingEnded, navigate with: context.go(RouteNames.report, extra: endedState). The router passes the ended state directly to ReportBloc.

# 13. Screen Specifications

## 13.1  SpeakingScreen Layout

┌────────────────────────────────────────┐

│  ✕ End Session              00:07:14  │  ← tap X dispatches SessionEnded

├────────────────────────────────────────┤

│                                        │

│   ╭─────────────────────────╮          │

│   │ Lucia                   │          │  ← AI bubble, left-aligned

│   │ Hola! Como estas hoy?  │          │  ← streams token by token

│   ╰─────────────────────────╯          │

│                                        │

│          ╭─────────────────────────╮   │

│          │                    You  │   │  ← user bubble, right-aligned

│          │ I'm good, muy bien     │   │  ← appears after STT finishes

│          ╰─────────────────────────╯   │

│                                        │

│   ● ● ●  (typing indicator)           │  ← shown during processing phase

│                                        │

├────────────────────────────────────────┤

│  ≋≋≋≋≋ SPEAKING ≋≋≋≋≋                │  ← waveform during TTS speaking

├────────────────────────────────────────┤

│           ⬤  96px mic button          │  ← pulsing amber in listening phase

│   [ Push to talk ]  [ Always on ⬤ ]  │  ← toggle mode

└────────────────────────────────────────┘

## 13.2  SpeakingScreen Phase Visuals

| Phase | Mic Button | Waveform | Transcript |
| --- | --- | --- | --- |
| listening | Pulsing amber ring animation | Hidden | Shows both sides static |
| processing | Solid amber, no pulse | Hidden | Lucia bubble shows typing dots |
| speaking | Greyed out — inactive | Animated waveform visible | Lucia bubble updates live |

## 13.3  ReportScreen Layout

┌──────────────────────────────────────────┐

│  Session Complete                        │

│  7 min 10 sec  •  4 min 7 sec speaking  │

├──────────────────────────────────────────┤

│         ┌──────┐                        │

│         │  B+  │  Overall Grade         │

│         └──────┘                        │

│                                          │

│  Fluency      ████████░░  72            │

│  Grammar      ██████░░░░  65            │

│  Vocabulary   █████████░  80            │

├──────────────────────────────────────────┤

│  XP EARNED                               │

│  Time Speaking    +33 XP               │

│  Spanish Words    +28 XP               │

│  Grammar Bonus    +8 XP                │

│  Vocabulary       +15 XP               │

│  Session Complete +25 XP               │

│  First Today      +10 XP               │

│  TOTAL            +119 XP              │

│  [██████████░░░░░░] 1,478 XP  Level A2 │

├──────────────────────────────────────────┤

│  MISTAKES & CORRECTIONS                  │

│  ✗ Yo soy muy cansado                   │

│  ✓ Yo estoy muy cansado                 │

│    Use estar for temporary states        │

├──────────────────────────────────────────┤

│  TUTOR NOTES                            │

│  Fluency / Grammar / Vocabulary notes   │

├──────────────────────────────────────────┤

│  [↗ Share]        [🎙 Speak Again]      │

└──────────────────────────────────────────┘

# 14. Dio Client — Verify Configuration

The existing DioClient from Sprint 1 needs to be verified for the LLM streaming use case. The receiveTimeout must be long enough for streaming responses:

// In dio_client.dart — update receive timeout for LLM streaming

BaseOptions(

baseUrl: baseUrl,

connectTimeout: const Duration(seconds: 10),

receiveTimeout: const Duration(seconds: 60), // ← increase from 30 to 60 for streaming

headers: {'Content-Type': 'application/json'},

),

# 15. User Repository — Add addXp Method

ReportBloc needs to save XP after every session. Add this method to the UserRepository interface and its implementations:

// lib/core/domain/repositories/user_repository.dart — add:

Future<Either<AppFailure, void>> addXp({

required String uid,

required int xp,

});

// lib/core/data/datasources/firestore_datasource.dart — add:

Future<Either<AppFailure, void>> addXp({

required String uid,

required int xp,

}) async {

try {

await _db.collection('users').doc(uid).update({

'currentXP': FieldValue.increment(xp),

'totalSessionCount': FieldValue.increment(1),

'lastSessionDate': FieldValue.serverTimestamp(),

});

return right(null);

} on FirebaseException catch (e) {

return left(AppFailure.databaseFailure(

message: 'Failed to save XP [${e.code}]: ${e.message}',

));

} catch (e) {

return left(AppFailure.databaseFailure(message: 'Failed to save XP: $e'));

}

}

# 16. Testing Checklist

## 16.1  TTS Initialization

- App does not crash on first launch when copying model files

- TTS initializes successfully on second launch (files already copied)

- Lucia greets user in Spanish within 500ms of session screen appearing

- TTS audio sounds correct — es_ES-sharvard-medium voice

- TTS stops immediately when SessionEnded is dispatched

## 16.2  STT

- Microphone permission is requested on first session start

- Permission denial shows clear error — not a crash

- User speech appears as partial transcript while speaking

- Final transcript appears after speech ends

- Spanish words are transcribed correctly

- English words in the middle of Spanish are transcribed correctly

- Very long sentences (10+ words) are transcribed fully

## 16.3  LLM and Conversation Loop

- Lucia always replies in Spanish regardless of input language

- Lucia reply streams token by token to the screen

- TTS begins speaking first sentence before full reply arrives

- Session continues correctly after TTS finishes speaking

- Rolling 8-turn history keeps conversations coherent

- On Groq 429: Gemini takes over silently — user sees nothing

- If both providers fail: error shown and session ends cleanly

## 16.4  Session and Report

- Session timer increments every second accurately

- End Session button works at any point in the conversation

- Report screen appears immediately after session end

- Report card renders within 10 seconds (P95)

- Report contains: overall grade, 3 scores, mistakes, XP breakdown, tutor notes

- XP total is added to Firestore correctly

- Home screen XP bar reflects new total after returning

- Speak Again button returns to speaking screen

- If report generation fails 3 times: fallback screen shows XP saved

## 16.5  Always-On vs Push-to-Talk

- Default mode is always-on

- Toggle switch changes mode mid-session

- Push-to-talk: hold button to speak, release to transcribe

- Always-on: speaking detected automatically, no button needed

- If VAD fails to initialize: app falls back to push-to-talk silently

## 16.6  Device Testing Matrix

| Device / OS | Test Status |
| --- | --- |
| Physical device — Android 10 (API 29) | Required |
| Physical device — Android 12 (API 31) | Required |
| Physical device — Android 14 (API 34) | Required |

# 17. Common Pitfalls

| Problem | Solution |
| --- | --- |
| TTS crashes with file not found | The _copyAssetToFile check uses file exists — if the file is partially written it will not be re-copied. Delete the app data and reinstall. |
| STT returns empty string | Do not set localeId in the listen() call. Auto-detection handles Spanish and English. Setting es_ES breaks English input. |
| LLM stream hangs indefinitely | Increase receiveTimeout in DioClient to 60 seconds. Default 30 seconds is too short for streaming responses. |
| Gemini fallback not triggering | Check that the Gemini key is stored in secure storage. The fallback only fires if hasGemini is true. Log the key existence check. |
| Report JSON parsing fails | The LLM sometimes adds markdown fences despite instructions. The _parseReport method strips them. If it still fails, print the raw response to debug. |
| Session timer drifts | Use Timer.periodic with Duration(seconds: 1) and increment a counter — do not calculate elapsed from DateTime.now() diff as it accumulates error. |
| TTS speaks over itself | Call await _player.stop() before every new speak() call. This is already in the datasource implementation. |
| Freezed files out of date | Run: dart run build_runner build --delete-conflicting-outputs after any change to a @freezed class. |
| VAD not detecting speech | Silero VAD requires 16kHz mono audio. Verify the sherpa-onnx VAD config sample rate matches your mic recording format. |

# 18. Sprint 3 Preview

Sprint 3 focuses on polish, production hardening, and the STT evaluation. The interfaces built in Sprint 2 make all of this possible without rewriting anything.

| Sprint 3 Item | What it means |
| --- | --- |
| STT evaluation | Evaluate whether Android SpeechRecognizer quality is sufficient or whether Groq Whisper should be swapped in. Write GroqSttRepository implementing SttRepository. Change one line in service_locator.dart. |
| Animations | Mic pulse ring, transcript bubble fade-in, XP count-up animation, level-up burst particle effect |
| Network awareness | Measure RTT on session start. If RTT > 400ms: reduce max_tokens to 80, warn user, force push-to-talk mode |
| Transcript auto-save | Save transcript to Firestore every 30 seconds during session for crash recovery |
| Session history | Show past sessions on home screen last session card with grade and duration |
| Streak tracking | Increment streak on first daily session, reset on missed day, display on home screen |
| Error states | Polish all error screens — permission denied, both providers down, no network |

## STT Swap Instructions (Sprint 3)

To swap Android STT for Groq Whisper, the only changes needed are:

- Create lib/core/data/datasources/groq_stt_datasource.dart

- Create lib/core/data/repositories/groq_stt_repository.dart implementing SttRepository

- In service_locator.dart, change the SttRepository registration from AndroidSttRepository to GroqSttRepository

The SpeakingBloc, SpeakingScreen, and all other files are completely unchanged.

End of Sprint 2 Implementation Guide — Valoqui